Ashley Ramirez

Southern New Hampshire University

CS 250 Final Project: Sprint Review and Retrospective

Professor Chatuat

October 17, 2026

Introduction

Throughout the SNHU Travel project, I learned how the Scrum-Agile approach supports software development through teamwork, communication, and flexibility. The goal of the project was to create a travel booking application that would help SNHU Travel attract new customers by offering niche vacation packages. During the course, I explored different Scrum roles and completed assignments involving user stories, testing, development, and Scrum events. These activities helped me understand how each role contributes to the software development life cycle (SDLC). As the Scrum Master conducting this final retrospective, I will reflect on what worked well, the challenges that came up, and how Agile helped the project respond to changing requirements.

Applying Scrum Roles

One of the most important things I learned was how each Scrum role contributes to a successful project. The Product Owner, Christy, was responsible for understanding customer needs, prioritizing the product backlog, and making sure the team focused on valuable features. When I worked on the Product Owner assignment, I created user stories based on customer feedback. This helped me understand why developers need clear requirements before beginning their work.

The Scrum Master, Ron, helped organize Scrum events, address obstacles, and keep the team focused on its goals. In my Agile Team Charter assignment, I identified communication guidelines and expectations for the team. The developer, Nicole, was responsible for building the application, while the tester, Brian, focused on identifying defects and verifying requirements. When I worked with the Java application in Eclipse, I gained a better understanding of the development process. The testing activities also showed me why developers and testers need to communicate regularly. Although each role has different responsibilities, they all contribute to delivering software that meets customer expectations (Schwaber & Sutherland, 2020).

Completing User Stories

Scrum-Agile helped organize the development process by dividing customer requirements into smaller user stories. Instead of trying to develop the entire travel booking application at once, the team could prioritize features and work on them during individual sprints. This made the project easier to manage and allowed the team to focus on completing valuable work (Schwaber & Sutherland, 2020).

One example was the customer request to display popular travel destinations. During the Product Owner assignment, I learned that customers wanted to see a list of top destinations, with some requesting recommendations based on their preferences or budget. These requests could be turned into user stories that explained what the customer wanted and why the feature mattered. In my development work, I modified a Java application to display travel destinations using images and descriptions. This helped me see how a customer request could move from a user story into a working feature. Testing and reviewing each feature would then help determine whether it met the acceptance criteria before being considered complete.

Handling Interruptions and Changes

One of the biggest challenges in the SNHU Travel scenario was a change in project direction. Originally, the application was intended to promote different niche vacation packages. However, SNHU Travel management later decided to focus on detox and wellness vacations because they believed this market offered a better business opportunity. This change happened while the team was already working on the application, and the original deadline remained the same.

I think this situation demonstrated one of Agile's biggest advantages. Instead of restarting the entire project, the Product Owner could reprioritize the product's backlog and focus on the features that supported the new direction (Schwaber & Sutherland, 2020). Developers could determine which existing features could still be used, while testers could update their test cases to reflect the new requirements. Although the change created additional work, Scrum allowed the team to adjust its priorities without abandoning all previous progress. It also showed why communication is important whenever customer expectations change.

Communication and Organizational Tools

Effective communication was another important lesson throughout the course. Scrum events such as Sprint Planning, Daily Scrum meetings, Sprint Reviews, and Retrospectives help team members stay informed and work toward the same goals (Schwaber & Sutherland, 2020). In my Agile Team Charter, I included guidelines for attending meetings, communicating obstacles, and keeping the product backlog updated. I also reflected on how Daily Scrum meetings allow team members to share progress and identify problems before they become larger issues.

Another example was the testing activity involving unclear user story requirements. The tester needed clarification about how the top destinations should appear, what information should be displayed, and which features belonged in the mobile application. This demonstrated why asking questions early can prevent misunderstandings during development. In my Module Six group discussion, our team also used a shared discussion thread to review recommendations and work toward an agreement. Joe helped organize the conversation, while other members contributed ideas such as continuous testing, clear acceptance criteria, and cross-functional collaboration.

Organizational tools such as product backlogs, Kanban boards, and Azure Boards can also improve efficiency by making tasks and progress visible (Atlassian, n.d.). A Kanban board could help the team see which user stories were planned, in progress, being tested, or completed. These tools work alongside Scrum events by helping the team monitor its progress and identify unfinished work. I believe having both regular communication and a shared way to track tasks would make the development process more organized.

Evaluating the Scrum-Agile Process

Overall, I believe Scrum-Agile was a good approach for the SNHU Travel project. Its biggest advantages were flexibility, regular communication, and the ability to receive feedback throughout development. Since the client had a short deadline and changing business priorities, working in smaller increments made it easier to adjust the project without completely starting over. Scrum also encouraged collaboration between the Product Owner, developer, tester, and Scrum Master.

However, Agile also has some disadvantages. Frequent changes can create additional work, especially when requirements are unclear or priorities shift during development. Scrum also depends on team members communicating consistently and staying involved in the process. Without clear expectations or an organized product backlog, it would be difficult to keep the project on schedule.

Compared with waterfall, Scrum was a better fit for this project because the requirements were not completely fixed. A waterfall approach would have required more planning before development and could have made the change to wellness travel more difficult to manage. While waterfall can be useful for projects with stable requirements, I believe Scrum was more appropriate for SNHU Travel because it allowed the team to respond to customer needs while continuing to make progress (Atlassian, n.d.).

Conclusion

Looking back on the SNHU Travel assignments, I gained a better understanding of how Scrum roles, user stories, testing, and communication work together throughout software development. The most important lesson I learned was that a successful project depends on more than writing code. It also requires understanding customer needs, communicating clearly, testing features, and being willing to adjust when requirements change. Although Scrum requires coordination and flexibility, I believe its benefits made it the best approach for the SNHU Travel project. Based on these lessons, I would recommend that Chada Tech continue exploring Scrum-Agile for its other development teams.

References

Atlassian. (n.d.). Agile vs. waterfall project management. https://www.atlassian.com/agile/project-management/project-management-intro

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf